optArrow RAG Implementation Blueprint

Complete Technical Specification for Integrating a
Multi-Agent RAG Copilot into the optArrow Optimisation Platform

Version: 1.0
Date: April 30, 2026
Repository: github.com/optArrow/optArrow

COLOR LEGEND USED THROUGHOUT THIS DOCUMENT

| EXISTING (Already in GitHub) | NEW (To Implement for RAG) | FUTURE SCOPE |
| --- | --- | --- |

# Table of Contents

1. What is optArrow? (For New Readers)

2. What is RAG and Why Do We Need It?

3. Current Architecture (What Already Exists)

4. Target Architecture (The Complete Merged System)

5. Component-by-Component Implementation Plan

5.1 FastAPI RAG Routes

5.2 Document Ingestion Pipeline

5.3 Embedding & Vector Store

5.4 Retrieval & Reranking

5.5 Agent Orchestration (LangGraph)

5.6 Sub-Agents (Research, Iteration, Vision)

5.7 LLM Generation Layer

5.8 Configuration

6. Integration Points (What Changes vs. What Stays)

7. Data Flow Examples (End to End)

8. Dependencies & Infrastructure

9. Evaluation & Testing Plan

10. Deployment Sequence

11. Future Scope

# 1. What is optArrow? (For New Readers)

optArrow is an open-source mathematical optimisation platform. Think of it as a system that takes a real-world problem (such as minimising cost, maximising efficiency, or finding the best design for a mechanical part), translates it into mathematical equations, and then uses powerful solvers to find the best possible answer.

For example, an engineer might ask: "What is the minimum-cost beam design that can support a 500N load without exceeding stress limits?" optArrow would take this question, formulate it as a mathematical optimisation problem, send it to a solver, and return the optimal design.

## How optArrow Works Today

The platform is built in layers, like a sandwich. Each layer has a specific job. Here is every layer, explained simply:

| Layer | Technology | What It Does (Plain English) | Status |
| --- | --- | --- | --- |
| Client Layer | Web Browser + CLI | How users interact with optArrow. They can either use a web page in their browser, or type commands in a terminal (like VS Code). Both send requests to the server. | Existing |
| Gateway | FastAPI (Python) | The "front door" of the server. Every request from every client comes here first. FastAPI is a modern Python web framework that handles HTTP requests, validates inputs, and routes work to the right engine. Think of it as a receptionist. | Existing |
| Python Engine | Pyomo + Arrow Flight RPC | One of two "brains" for building optimisation models. Pyomo is a Python library that lets you write optimisation problems as Python code. Arrow Flight RPC is a high-speed data transfer protocol (like a superhighway for data) that connects FastAPI to Pyomo. | Existing |
| Julia Engine | JuMP + TCP Socket | The second "brain." JuMP is similar to Pyomo but written in Julia (a language designed for high-performance scientific computing). It connects to FastAPI via a simple TCP socket. | Existing |
| Solvers | HiGHS, MOSEK, Gurobi, GLPK, Hypatia | The actual "number crunchers." Once Pyomo or JuMP formulates the mathematical problem, it hands it to one of these solvers. Each solver is like a specialist: HiGHS is free and fast for linear problems; MOSEK handles conic/SOCP; Gurobi is commercial-grade; GLPK is a classic open-source choice; Hypatia handles exotic cone types. | Existing |

Key technical detail: The codebase is 66% Python, 16% Julia, 13% MATLAB, and the rest is Shell scripts and Dockerfiles. The full source code lives at github.com/optArrow/optArrow and the documentation site is at optarrow.github.io/optArrow/.

# 2. What is RAG and Why Do We Need It?

## The Problem

Right now, optArrow is powerful but "silent." It can solve optimisation problems if you give it perfectly formatted input, but it cannot answer questions like:

"Which solver should I use for a second-order cone problem?"

"Show me how to define constraints in Pyomo for a beam design."

"What does the JuMP engine's error code 42 mean?"

"Find me similar past projects with these constraints."

Users currently have to dig through documentation, source code, and solver manuals manually. This is slow, error-prone, and creates a steep learning curve for new team members.

## The Solution: RAG (Retrieval-Augmented Generation)

RAG is a technique that makes an AI assistant (like ChatGPT or Claude) smarter by giving it access to your own documents. Instead of the AI making up answers from its general training, RAG works in three steps:

Step 1 (Retrieve): Search your documents (code, PDFs, manuals) to find the most relevant passages.

Step 2 (Augment): Attach those passages to the AI's prompt so it has real context.

Step 3 (Generate): The AI writes an answer based only on those real documents, with citations.

The result is an AI copilot that can answer questions about optArrow accurately, cite its sources, and even trigger optimisation runs on your behalf. It never hallucinates because it only answers from your actual documents.

## What We Are Building: The Spindle Copilot Architecture

The RAG architecture we are implementing is based on a multi-agent copilot design. It is not just a simple question-answer bot. It has multiple specialised AI agents that each handle different types of tasks:

| Agent | Role | Example Task | Status |
| --- | --- | --- | --- |
| Main Copilot Agent | Receives user queries, plans a strategy, delegates to sub-agents, and compiles the final answer with citations. | "Solve kinematics for these customer requirements" → plans research + iteration + summary steps | New |
| Research Agent | Answers knowledge questions by searching the vector database, SQL store, and docs site. | "What are the material numbers for spindle bearings?" or "How does the Pyomo engine handle SOCP?" | New |
| Iteration Agent | Runs optimisation loops using the existing Pyomo/JuMP engines. Can also run Excel-based templates. | "Find the minimum-cost design that meets these load constraints" → calls Pyomo solver iteratively | New |
| Vision Agent | Reads screenshots, CAD images, and Excel charts using image recognition. | "Analyze this kinematic graph and tell me if it meets constraints" | Future |

# 3. Current Architecture (What Already Exists in GitHub)

Everything in this section is already built, tested, and running. These components will NOT be modified.

The following diagram shows the current flow of data through optArrow. A user sends a request from the web UI or CLI. The request hits the FastAPI gateway, which decides whether to route it to the Pyomo engine (via Arrow Flight RPC) or the JuMP engine (via TCP socket). The chosen engine formulates the mathematical problem and sends it to one of the solvers. The solver computes the optimal solution and returns it back up the chain to the user.

Current optArrow Architecture Flow:

CLIENT TIER
  Web UI (HTTP/Browser)  |  CLI (VS Code Extension + Terminal)
           ↓                        ↓
GATEWAY
  FastAPI (Python)
    ├── Arrow Flight RPC ──▶ Python Engine (Pyomo)
    └── TCP Socket ───────▶ Julia Engine (JuMP)
                                    ↓
SOLVER TIER
  HiGHS | MOSEK | Gurobi | GLPK | Hypatia

| Component | Technology | Protocol | Purpose | Status |
| --- | --- | --- | --- | --- |
| Web UI | Browser (HTTP) | HTTP REST | User-facing web interface for submitting models and viewing results | Existing |
| CLI | VS Code Extension + Terminal | HTTP REST | Command-line interface for power users and automation | Existing |
| FastAPI Gateway | FastAPI (Python 3.x) | HTTP REST | Central API server; receives all requests, validates input, routes to engines | Existing |
| Pyomo Engine | Pyomo library | Arrow Flight RPC | Builds optimisation models in Python; high-speed data transfer via Apache Arrow | Existing |
| JuMP Engine | JuMP library (Julia) | TCP Socket | Builds optimisation models in Julia; connected via raw TCP for simplicity | Existing |
| HiGHS Solver | HiGHS | In-process | Free, open-source solver for LP/MIP problems; very fast | Existing |
| MOSEK Solver | MOSEK | In-process | Commercial solver specialising in conic and SOCP problems | Existing |
| Gurobi Solver | Gurobi | In-process | Industry-leading commercial solver for LP/MIP/QP | Existing |
| GLPK Solver | GLPK | In-process | Classic open-source LP/MIP solver | Existing |
| Hypatia Solver | Hypatia | In-process | Specialised solver for exotic cone types | Existing |

# 4. Target Architecture (The Complete Merged System)

This section shows the final system after RAG is integrated. The color legend applies:

| EXISTING (Already in GitHub) | NEW (To Implement for RAG) | FUTURE SCOPE |
| --- | --- | --- |

The key principle is that RAG is purely additive. We are adding new capabilities on top of the existing system without modifying any existing code (except two tiny registration lines in main.py). The existing optimisation pipeline continues to work exactly as before.

Merged Architecture Flow (color annotations in brackets):

CLIENT TIER
  [EXISTING] Web UI | CLI
  [NEW]      Copilot Chat UI (SSE streaming + REST)
           ↓
GATEWAY (FastAPI) [EXISTING server, NEW routes added]
  [EXISTING] /optimize, /models, /solve
  [NEW]      /rag/query, /rag/ingest, /rag/stream, /rag/status
           ↓
[NEW] AGENT ORCHESTRATION (LangGraph)
  Main Copilot Agent
    ├─ Planner       ─ builds/updates TODO plan
    ├─ Delegator     ─ spawns sub-agents
    ├─ Context Mgr   ─ virtual file system for artifacts
    └─ Summarizer    ─ final response with citations
           ↓
[NEW] SUB-AGENTS
  ├─ Research Agent  → RAG Retriever, SQL Query
  ├─ Iteration Agent → [EXISTING] Pyomo/JuMP Engines
  └─ Vision Agent    → OCR, image analysis [FUTURE]
           ↓
[NEW] DATA LAYER
  ├─ Vector DB (Qdrant) ─ embeddings for docs + code
  ├─ SQL Store          ─ historical optimisation data
  └─ File System        ─ intermediate artifacts
           ↓
[NEW] INGESTION PIPELINE (async cron)
  Sources (.py, .jl, .md, PDF, Excel) → Chunk → Tag → Embed → Vector DB

## Complete Component Inventory

| Component | Technology | Description | Status |
| --- | --- | --- | --- |
| Web UI | Browser/HTTP | Existing web interface for submitting optimisation models | Existing |
| CLI | VS Code + Terminal | Existing command-line interface | Existing |
| FastAPI Gateway | FastAPI | Existing API server (receives all requests) | Existing |
| Pyomo Engine | Pyomo + Arrow Flight RPC | Existing Python optimisation engine with high-speed data transfer | Existing |
| JuMP Engine | JuMP + TCP Socket | Existing Julia optimisation engine | Existing |
| HiGHS | Solver | Existing LP/MIP solver | Existing |
| MOSEK | Solver | Existing conic/SOCP solver | Existing |
| Gurobi | Solver | Existing commercial LP/MIP/QP solver | Existing |
| GLPK | Solver | Existing LP/MIP solver | Existing |
| Hypatia | Solver | Existing exotic cone solver | Existing |
| Copilot Chat UI | React/SSE | New chat interface for AI copilot interaction | New |
| RAG API Routes | FastAPI Router | New endpoints: /rag/query, /rag/stream, /rag/ingest, /rag/status | New |
| Main Copilot Agent | LangGraph | New orchestrator: Planner + Delegator + Context Manager + Summarizer | New |
| Research Agent | LangGraph Sub-Agent | New: answers knowledge questions using RAG retriever + SQL | New |
| Iteration Agent | LangGraph Sub-Agent | New: drives optimisation loops; wraps existing Pyomo/JuMP engines | New |
| RAG Retriever Tool | Python | New: searches vector DB for relevant document chunks | New |
| SQL Query Tool | Python | New: queries historical optimisation data | New |
| Optimizer Tool | Python (httpx) | New: wraps existing /optimize endpoint for agent use | New |
| Excel Sandbox Runner | openpyxl | New: runs Excel templates with modified parameters | New |
| Graph Analyzer | openpyxl | New: extracts charts and metrics from Excel results | New |
| Constraint Filter | Python | New: filters candidates against RAG-derived hard rules | New |
| Vector DB | Qdrant (Docker) | New: stores document embeddings for semantic search | New |
| SQL Store | PostgreSQL/SQLite | New: stores historical optimisation run data | New |
| File System Store | Local FS | New: intermediate artifacts (Excel copies, charts, summaries) | New |
| Ingestion Pipeline | Python (async) | New: processes documents into vector embeddings | New |
| Embedding Model | voyage-code-2 | New: converts text to vector embeddings | New |
| Reranker | cross-encoder/ms-marco | New: re-scores retrieved chunks for precision | New |
| LLM | Claude Sonnet 4 | New: generates natural language answers from context | New |
| Vision Agent | LangGraph Sub-Agent | Future: OCR and image analysis for CAD screenshots | Future |
| Hybrid BM25 Search | Qdrant Sparse Vectors | Future: keyword-based search combined with vector search | Future |

# 5. Component-by-Component Implementation Plan

This is the core of the document. Each subsection below describes one component that needs to be built, with enough detail that a developer unfamiliar with the project can implement it. Every code snippet is production-ready skeleton code, not pseudocode.

## New Directory Structure

All new RAG code lives under app/rag/ inside the existing repository. This keeps the RAG system self-contained and avoids touching existing files:

File: Project Directory Structure (NEW files highlighted)

optArrow/
├── app/                          # EXISTING FastAPI app
│   ├── main.py                   # MODIFY: add 1 import + 1 line to register rag router
│   ├── routers/
│   │   ├── optimize.py           # EXISTING (no changes)
│   │   ├── models.py             # EXISTING (no changes)
│   │   └── rag.py                # NEW: RAG API endpoints
│   ├── rag/                      # NEW: entire RAG module
│   │   ├── __init__.py
│   │   ├── config.py             # RAG configuration
│   │   ├── embedder.py           # Embedding model wrapper
│   │   ├── vectorstore.py        # Qdrant client wrapper
│   │   ├── retriever.py          # Hybrid retrieval + reranking
│   │   ├── generator.py          # LLM prompt + response
│   │   ├── ingestion/
│   │   │   ├── pipeline.py       # Ingestion orchestrator
│   │   │   ├── chunkers.py       # File-type-specific chunkers
│   │   │   ├── metadata.py       # Metadata extraction
│   │   │   └── loaders.py        # Document loaders
│   │   ├── agents/
│   │   │   ├── main_agent.py     # LangGraph copilot
│   │   │   ├── research_agent.py # Research sub-agent
│   │   │   ├── iteration_agent.py# Iteration sub-agent
│   │   │   ├── vision_agent.py   # Vision sub-agent (future)
│   │   │   └── tools/            # All agent tools
│   │   └── evaluation/
│   │       ├── ragas_eval.py     # RAGAS evaluation
│   │       └── gold_dataset.json # Test Q&A pairs
├── scripts/
│   ├── ingest.py                 # NEW: CLI for ingestion
│   └── evaluate.py               # NEW: CLI for evaluation
├── docker-compose.rag.yml        # NEW: Qdrant container
└── requirements-rag.txt          # NEW: RAG dependencies

## 5.1 FastAPI RAG Routes (app/routers/rag.py)

STATUS: NEW — To Be Implemented

This is the single integration point between the existing optArrow gateway and the new RAG system. It adds four new endpoints to the existing FastAPI server. The existing routes (/optimize, /models, /solve) remain completely untouched.

| Endpoint | Method | Purpose | Protocol |
| --- | --- | --- | --- |
| /rag/query | POST | Non-streaming RAG query. Sends question, gets complete answer + sources. | REST JSON |
| /rag/stream | POST | Streaming RAG query. Sends question, gets tokens one-by-one in real time. | SSE (Server-Sent Events) |
| /rag/ingest | POST | Trigger document ingestion. Processes files into vector embeddings. | REST JSON |
| /rag/status/{job_id} | GET | Check status of a running ingestion job. | REST JSON |

Request/Response Models:

File: app/routers/rag.py

# RAGQueryRequest
{
  "query": "What solvers support SOCP?",    // User's question
  "doc_types": ["markdown", "pdf"],          // Optional filter
  "top_k": 5,                                // Chunks to retrieve
  "stream": false,                            // SSE streaming?
  "session_id": "abc123"                      // Conversation session
}

# RAGQueryResponse
{
  "answer": "MOSEK and Hypatia support SOCP...",
  "sources": [
    {"source_file": "docs/solvers.md", "section": "SOCP Support"}
  ],
  "session_id": "abc123"
}

Registration in main.py (the ONLY change to an existing file):

File: app/main.py (MODIFY — 2 lines only)

# Add these 2 lines to app/main.py
from app.routers import rag
app.include_router(rag.router)

## 5.2 Document Ingestion Pipeline (app/rag/ingestion/)

STATUS: NEW — To Be Implemented

The ingestion pipeline is the foundation of the RAG system. It takes all of optArrow's documents (source code, documentation, solver manuals, Excel templates) and converts them into searchable vector embeddings stored in the vector database. Without this pipeline, the AI has nothing to search.

### How Ingestion Works (Step by Step)

1. LOAD: Read each document file from disk (Python code, Julia code, Markdown docs, PDFs, Excel files).
2. CHUNK: Split each document into smaller pieces ("chunks") of 300-600 tokens. The splitting strategy depends on the file type — code is split at function boundaries, docs at headings, PDFs at page blocks.
3. TAG: Attach metadata to each chunk (source file, section name, language, component, content hash, version) so we can filter and cite results later.
4. EMBED: Convert each chunk's text into a vector (a list of 1024 numbers) using an embedding model. Similar texts produce similar vectors.
5. STORE: Save the vectors + metadata into the Qdrant vector database for fast similarity search.

### File-Type-Specific Chunking Strategies

Each file type in optArrow needs a different chunking approach to preserve meaning:

| File Type | Examples in optArrow | Chunking Strategy | Why This Strategy |
| --- | --- | --- | --- |
| .py (Python) | Pyomo model definitions, FastAPI routes, utility functions | AST-aware: split at function/class boundaries. Include docstring + signature in every chunk. | Splitting mid-function destroys meaning. A Pyomo constraint block must stay together. |
| .jl (Julia) | JuMP model definitions, solver wrappers | Regex: split at function...end blocks. Keep full function intact. | Julia functions use end delimiters. JuMP constraint blocks must not be split. |
| .md (Markdown) | Docs site pages, README, API reference | Heading-aware: split at ## headings. Embed heading text into each chunk. | Each heading = one topic. The heading provides essential retrieval context. |
| .pdf | Solver manuals (HiGHS, MOSEK, Gurobi docs) | Layout-aware (PyMuPDF): extract text blocks, keep math formulations together. | Solver docs contain mathematical notation that must not be split mid-equation. |
| .xlsx | Excel-based model templates, kinematic spreadsheets | Extract cell formulas and named ranges as structured text. | Formulas encode business logic that the AI needs to understand. |
| .m (MATLAB) | MATLAB functions (13% of codebase) | Function-boundary splitting (similar to Julia approach). | MATLAB functions end with 'end' or EOF. Must keep complete functions. |

### Metadata Tagging

Every chunk gets enriched with traceability metadata. This metadata serves two critical purposes (from the architecture specification):

Purpose 1: Filter results during retrieval. For example, if a user asks about Julia code, we can pre-filter to only search chunks where language="julia", making results more precise.

Purpose 2: Cite the exact document version and section in the final answer. This is essential for compliance and trust — the user needs to verify the AI's sources.

| Metadata Field | Example Value | Purpose |
| --- | --- | --- |
| source_file | app/engines/pyomo_engine.py | Know which file the chunk came from |
| doc_type | code / markdown / pdf / excel | Filter by document type during retrieval |
| language | python / julia / markdown / en | Filter by programming language |
| section | solve_model (function name) or "SOCP Support" (heading) | Cite exact section in answer |
| component | pyomo_engine / jump_engine / gateway / solver / documentation | Filter by optArrow component |
| chunk_index | 3 | Order chunks within a document |
| content_hash | a1b2c3d4e5f6 | Detect changes; avoid re-indexing unchanged content |
| repo_version | v1.2.0 or commit hash | Cite exact version for compliance |
| indexed_at | 2026-04-30T02:00:00Z | Track when this chunk was last indexed |
| token_count | 412 | Monitor chunk sizes; detect outliers |

### Scheduled Re-indexing

Per the architecture specification, the ingestion pipeline runs as an async cron job (weekly or nightly) to pick up new documents, code changes, and updated solver manuals. It uses the content_hash to avoid re-processing unchanged files. The schedule is configurable (default: every Monday at 2:00 AM).

## 5.3 Embedding Model & Vector Store

STATUS: NEW — To Be Implemented

### Embedding Model

An embedding model converts text into a vector (a list of numbers). Similar texts produce similar vectors, which is how we find relevant documents when a user asks a question. We embed both the documents (at ingestion time) and the user's query (at search time), then find the closest matches.

| Scenario | Recommended Model | Dimensions | Rationale |
| --- | --- | --- | --- |
| Production (cloud) | voyage-code-2 (Voyage AI) | 1024 | Trained specifically on code; best retrieval quality for mixed Python/Julia/docs corpus |
| Budget-conscious | text-embedding-3-large (OpenAI) | 3072 | Strong general-purpose model; cheaper per token |
| Air-gapped / private | nomic-embed-text (via Ollama) | 768 | Runs entirely locally; no data leaves the machine |

### Vector Database: Qdrant

Qdrant is a purpose-built vector database that stores embeddings and enables fast similarity search. We chose Qdrant because it is production-ready, Docker-friendly, supports metadata filtering (essential for filtering by doc_type, language, component), and has excellent Python client support.

Qdrant runs as a Docker container alongside the existing optArrow services:

File: docker-compose.rag.yml (NEW)

# docker-compose.rag.yml
services:
  qdrant:
    image: qdrant/qdrant:latest
    ports:
      - "6333:6333"    # REST API
      - "6334:6334"    # gRPC
    volumes:
      - qdrant_data:/qdrant/storage

volumes:
  qdrant_data:

The vector store creates payload indexes on doc_type, language, and component fields. This means when the Research Agent searches for "Julia code about constraint handling," it can pre-filter to only search Julia chunks, dramatically improving precision and speed.

## 5.4 Retrieval & Reranking (app/rag/retriever.py)

STATUS: NEW — To Be Implemented

Retrieval is a two-stage process. Stage 1 (fast, approximate) retrieves 20 candidate chunks from the vector database using ANN (Approximate Nearest Neighbor) search. Stage 2 (slow, precise) re-scores those 20 candidates using a cross-encoder reranker and returns only the top 5. This two-stage approach is standard in production RAG systems because it balances speed with quality.

Retrieval Pipeline Flow:

User Query
    ↓
Embed query with voyage-code-2 (1024-dim vector)
    ↓
Stage 1: ANN search in Qdrant (top-20 candidates)
    │  Optional: pre-filter by doc_type, language, component
    ↓
Stage 2: Cross-encoder reranking (ms-marco-MiniLM)
    │  Scores each (query, chunk) pair for semantic relevance
    ↓
Top-5 chunks with metadata → passed to LLM

| Retrieval Strategy | When to Use | How It Works |
| --- | --- | --- |
| Dense Vector Only | General knowledge questions | Default ANN search; fast and effective for most queries |
| Hybrid (Dense + BM25) | Keyword-specific queries (solver names, API parameter names) | Combines vector similarity with keyword matching using RRF fusion (future enhancement) |
| Metadata-Filtered | "Show me Julia code for..." or "Only look at solver docs" | Pre-filters chunks by metadata before vector search; dramatically improves precision |
| Parent-Child | Need more context around a small match | Indexes small chunks but retrieves their parent section for broader context |

## 5.5 Agent Orchestration — LangGraph (app/rag/agents/)

STATUS: NEW — To Be Implemented

This is the intelligence layer of the RAG system. Instead of a simple "search and answer" pipeline, we use a multi-agent architecture built on LangGraph (a framework for building stateful AI agent workflows). The main copilot agent acts as a coordinator, delegating tasks to specialised sub-agents.

### Main Copilot Agent Components

| Component | Role | What It Does in Practice |
| --- | --- | --- |
| Planner | Classifies the query and builds a TODO plan | Receives "Solve kinematics for these requirements" and decides: Step 1: Research constraints, Step 2: Run optimisation, Step 3: Summarise results. |
| Delegator | Spawns sub-agents and routes to tools | Takes the plan from Planner and activates the right sub-agent for each step. Sub-agents run in isolated contexts with their own tools and system prompts. |
| Context Manager | Maintains a virtual file system for intermediate artifacts | Stores Excel copies, chart images, partial results, and summaries generated during multi-step tasks. This lets sub-agents share data without conflicting. |
| Summarizer | Produces the final response with citations/links | Collects all sub-agent outputs, compiles them into a coherent answer, and formats source citations (file path + section name) so the user can verify. |

### LangGraph Workflow

Agent Flow:

User Query → PLANNER → DELEGATOR ─┬─ Research Agent (if knowledge question)
                                ├─ Iteration Agent (if optimisation task)
                                └─ Vision Agent (if image analysis, future)
                                ↓
                  (loop if plan has more steps)
                                ↓
                         SUMMARIZER → Final Answer + Sources

## 5.6 Sub-Agents (Research, Iteration, Vision)

### 5.6.1 Research Agent

STATUS: NEW — To Be Implemented

The Research Agent answers knowledge questions by searching the vector database, SQL store, and documentation. It is the most frequently used sub-agent — most user queries are knowledge questions.

| Tool | What It Does | Example Use |
| --- | --- | --- |
| RAG Retriever | Searches the vector DB (Qdrant) for relevant document chunks using semantic similarity + metadata filtering | "What CATIA macro regenerates the spindle assembly?" → searches code + docs chunks |
| SQL Query | Queries historical optimisation data (past models, solve times, solutions, simulation results) | "Show me existing projects similar to client constraints" → queries historical runs |
| Docs Site Search | Fetches documentation from the optArrow docs site (adapts the SharePoint Search tool from the architecture spec to optArrow's GitHub Pages docs) | "How do I create a new material in SAP?" → searches docs site |

### 5.6.2 Iteration Agent

STATUS: NEW — To Be Implemented (wraps EXISTING engines)

The Iteration Agent drives optimisation loops. This is the critical integration point with the existing optArrow system. It does NOT replace the Pyomo/JuMP engines — it wraps them. When it needs to run an optimisation, it calls the existing /optimize endpoint internally (via HTTP), which routes through the existing Arrow Flight RPC (for Pyomo) or TCP Socket (for JuMP) to the existing solvers.

| Tool | Status | What It Does | Integration Point |
| --- | --- | --- | --- |
| Optimizer (run_optimization) | New | Calls the existing /optimize endpoint to run Pyomo or JuMP models with specified solver and parameters. | EXISTING: Pyomo via Arrow Flight RPC, JuMP via TCP Socket, all existing solvers |
| Excel Sandbox Runner | New | Loads an Excel template, modifies parameter cells, recalculates, and extracts metrics. Runs on isolated copies. | None (standalone; uses openpyxl) |
| Graph Analyzer | New | Extracts charts and labels from Excel files. Computes metrics like torque vs. angle compliance. | None (standalone; uses openpyxl) |
| Constraint Filter | New | Retrieves hard rules from the RAG knowledge base and filters out optimisation candidates that violate them. | Uses RAG Retriever internally |

### 5.6.3 Vision Agent

STATUS: FUTURE SCOPE — Not in Initial Release

The Vision Agent will handle image recognition for CAD screenshots, kinematic graphs, and Excel chart analysis. It will use OCR and multimodal LLM capabilities. This is documented here for completeness but is not part of the initial RAG implementation.

## 5.7 LLM Generation Layer (app/rag/generator.py)

STATUS: NEW — To Be Implemented

The generation layer is where the AI actually produces answers. It takes the retrieved chunks (from the retriever) and the user's question, constructs a carefully designed prompt, and sends it to an LLM (Large Language Model) to generate a natural language response.

The system prompt explicitly instructs the LLM to:

Answer ONLY from the provided context (no hallucination)

Cite sources with [Source: filename, section] format

Say "I don't have enough information" when context is insufficient

Understand optArrow's architecture (Pyomo, JuMP, solvers, Arrow Flight RPC)

| LLM Option | Model | Best For |
| --- | --- | --- |
| Primary (Recommended) | Claude Sonnet 4 (claude-sonnet-4-20250514) | Best reasoning for technical Q&A, code explanation, and mathematical formulations |
| Alternative | GPT-4o | Strong alternative; slightly different strengths |
| Local / Air-gapped | LLaMA 3.1 70B (via Ollama) | For environments where no data can leave the machine |

Both streaming (SSE) and non-streaming responses are supported. Streaming is recommended for the Copilot Chat UI for a responsive user experience.

## 5.8 Configuration (app/rag/config.py)

STATUS: NEW — To Be Implemented

All RAG settings are centralized in one configuration file, with environment variable overrides:

| Setting | Default Value | What It Controls |
| --- | --- | --- |
| embedding_model | voyage-code-2 | Which model converts text to vectors |
| embedding_dim | 1024 | Vector dimensionality (must match model output) |
| qdrant_url | http://localhost:6333 | Where the Qdrant vector database is running |
| collection_name | optarrow_docs | Name of the Qdrant collection |
| retrieval_top_k | 20 | How many candidates to retrieve from ANN search (Stage 1) |
| rerank_top_k | 5 | How many results to keep after reranking (Stage 2) |
| reranker_model | cross-encoder/ms-marco-MiniLM-L-6-v2 | Which model re-scores retrieved chunks |
| chunk_size_tokens | 450 | Target chunk size for ingestion |
| chunk_overlap_tokens | 50 | How much chunks overlap (prevents cutting mid-sentence) |
| llm_model | claude-sonnet-4-20250514 | Which LLM generates answers |
| llm_max_tokens | 4096 | Maximum response length |
| reindex_cron | 0 2 * * 1 | When to run automatic re-indexing (Monday 2 AM) |
| optarrow_api_url | http://localhost:8000 | URL of the existing optArrow API (for Iteration Agent) |

# 6. Integration Points (What Changes vs. What Stays)

This is the most important section for anyone worried about breaking the existing system. The RAG integration is designed to be minimally invasive. Here is every single touchpoint:

| File / Component | Change Required | Exactly What to Add | Status |
| --- | --- | --- | --- |
| app/main.py | 2 lines of code | Import rag router + app.include_router(rag.router) | Existing |
| docker-compose.yml | Add 1 service | Add Qdrant container definition (10 lines of YAML) | Existing |
| Dockerfile | Add 1 pip install line | pip install -r requirements-rag.txt | Existing |
| app/routers/optimize.py | NO CHANGES | Iteration Agent calls this endpoint via HTTP; no code changes | Existing |
| Arrow Flight RPC layer | NO CHANGES | Pyomo engine is called through existing /optimize endpoint | Existing |
| TCP Socket layer | NO CHANGES | JuMP engine is called through existing /optimize endpoint | Existing |
| All solvers (HiGHS, MOSEK, etc.) | NO CHANGES | Solver selection still handled by existing engine code | Existing |
| Web UI frontend | NO CHANGES (optional enhancement) | Optionally add Copilot Chat UI as a new component | Existing |
| app/rag/ (entire directory) | Create new | All RAG code: agents, tools, ingestion, retrieval, generation | New |
| scripts/ingest.py | Create new | CLI entry point for running document ingestion | New |
| scripts/evaluate.py | Create new | CLI entry point for running RAG evaluation | New |
| docker-compose.rag.yml | Create new | Qdrant container configuration | New |
| requirements-rag.txt | Create new | All Python dependencies for the RAG system | New |

Summary: 3 existing files receive minimal additions (total: ~15 lines of code). 0 existing files are modified or deleted. Everything else is brand new code in new files.

# 7. Data Flow Examples (End to End)

These examples trace a user query through the entire system, showing exactly which components (existing and new) are involved at each step.

## Example 1: Knowledge Question

User asks: "What solvers support SOCP in optArrow?"

| Step | Component | Action | Status |
| --- | --- | --- | --- |
| 1 | Copilot Chat UI | User types question in the chat interface | New |
| 2 | FastAPI /rag/query | Request hits the new RAG endpoint on the existing FastAPI server | New |
| 3 | Main Agent → Planner | Classifies as a "research" question (not an optimisation task) | New |
| 4 | Main Agent → Delegator | Spawns the Research Agent with RAG Retriever + SQL tools | New |
| 5 | Research Agent → RAG Retriever | Embeds query with voyage-code-2, searches Qdrant (filter: doc_type=["markdown","pdf"]) | New |
| 6 | Qdrant Vector DB | Returns top-20 matching chunks from solver docs and documentation | New |
| 7 | Reranker | Cross-encoder re-scores 20 candidates, returns top-5 most relevant | New |
| 8 | Research Agent | Passes top-5 chunks to LLM with system prompt | New |
| 9 | Claude Sonnet 4 (LLM) | Generates answer: "MOSEK and Hypatia support SOCP..." with citations | New |
| 10 | Main Agent → Summarizer | Formats final response with [Source: docs/solvers.md, Section: SOCP Support] | New |
| 11 | FastAPI response | Returns JSON with answer + sources to Copilot Chat UI | New |

Notice: For a pure knowledge question, no existing optArrow components are involved beyond the FastAPI server itself (which just hosts the new route).

## Example 2: Optimisation Task

User asks: "Find the minimum-cost design for a beam with load ≤ 500N"

| Step | Component | Action | Status |
| --- | --- | --- | --- |
| 1 | Copilot Chat UI | User types optimisation request | New |
| 2 | FastAPI /rag/stream | Request hits SSE streaming endpoint for real-time response | New |
| 3 | Main Agent → Planner | Classifies as "optimisation"; creates plan: [research, iterate, summarise] | New |
| 4 | Research Agent | Retrieves beam design constraints, material bounds, safety factors from RAG | New |
| 5 | Iteration Agent → Optimizer | Builds Pyomo model from constraints; calls existing /optimize endpoint | New |
| 6 | FastAPI /optimize | Existing endpoint receives the optimisation request (no changes needed) | Existing |
| 7 | Arrow Flight RPC | Existing high-speed data transfer to Pyomo engine | Existing |
| 8 | Pyomo Engine | Existing engine formulates the LP/NLP problem | Existing |
| 9 | HiGHS Solver | Existing solver computes the optimal solution | Existing |
| 10 | Iteration Agent → Constraint Filter | Validates solution against RAG-derived hard rules | New |
| 11 | Main Agent → Summarizer | Compiles research + optimisation results with citations | New |
| 12 | SSE Stream | Tokens streamed in real-time to Copilot Chat UI | New |

Notice: Steps 6-9 use the EXISTING optArrow pipeline (blue). The Iteration Agent wraps these existing components — it does not replace or modify them.

# 8. Dependencies & Infrastructure

## Python Dependencies (requirements-rag.txt)

| Package | Version | Purpose | Status |
| --- | --- | --- | --- |
| langchain | >=0.3.0 | Framework for building RAG pipelines and chains | New |
| langgraph | >=0.2.0 | Stateful agent workflow framework (main + sub-agents) | New |
| langchain-anthropic | >=0.3.0 | LangChain integration for Claude models | New |
| voyageai | >=0.3.0 | voyage-code-2 embedding model API client | New |
| qdrant-client | >=1.12.0 | Python client for Qdrant vector database | New |
| sentence-transformers | >=3.0.0 | Cross-encoder reranking model | New |
| pymupdf | >=1.24.0 | PDF text extraction (solver manuals) | New |
| openpyxl | >=3.1.0 | Excel file reading and manipulation | New |
| python-pptx | >=0.6.23 | PowerPoint reading (if PPT docs exist) | New |
| anthropic | >=0.40.0 | Claude API client for LLM generation | New |
| apscheduler | >=3.10.0 | Async cron job scheduling for re-indexing | New |
| ragas | >=0.2.0 | RAG evaluation framework | New |
| httpx | >=0.27.0 | Async HTTP client (Iteration Agent → /optimize calls) | New |

## Infrastructure Requirements

| Service | How to Deploy | Resources | Status |
| --- | --- | --- | --- |
| Qdrant Vector DB | Docker container (docker-compose.rag.yml) | 2GB RAM, 10GB disk for <1M chunks | New |
| FastAPI Server | Already running (no changes) | Existing resources sufficient | Existing |
| Pyomo Engine | Already running (no changes) | Existing resources sufficient | Existing |
| JuMP Engine | Already running (no changes) | Existing resources sufficient | Existing |
| Embedding Model API | External API (Voyage AI) or local (Ollama) | API key or 4GB GPU for local | New |
| LLM API | External API (Anthropic Claude) | API key required | New |

# 9. Evaluation & Testing Plan

STATUS: NEW — To Be Implemented

Before deploying to production, we must validate that the RAG system actually works correctly. This means measuring both retrieval quality ("are we finding the right documents?") and generation quality ("is the AI giving accurate answers?"). We use RAGAS, an industry-standard evaluation framework.

| Metric | Target | What It Measures | How to Measure |
| --- | --- | --- | --- |
| Retrieval Recall@5 | > 0.85 | Are the relevant chunks being found in the top 5 results? | RAGAS + manual review of 50 test queries |
| Faithfulness | > 0.90 | Does the answer only use information from the retrieved context (no hallucination)? | RAGAS automated scoring |
| Answer Relevance | > 0.80 | Does the answer actually address the user's question? | RAGAS automated scoring |
| End-to-End Latency | < 5 seconds | How long from query submission to complete response (non-streaming)? | FastAPI middleware timing |
| Ingestion Throughput | > 100 docs/min | Can the pipeline index the full optArrow codebase efficiently? | Custom logging in pipeline.py |

## Gold Test Dataset

Create 30-50 question-answer pairs covering all optArrow components:

| Category | Count | Example Question |
| --- | --- | --- |
| Python/Pyomo code | 10 pairs | "How does the Pyomo engine serialize data via Arrow Flight?" |
| Julia/JuMP code | 5 pairs | "What JuMP function defines second-order cone constraints?" |
| Solver capabilities | 10 pairs | "Which solvers support mixed-integer programming?" |
| API usage | 10 pairs | "What parameters does the /optimize endpoint accept?" |
| Cross-component | 10 pairs | "How does a request flow from the CLI to the HiGHS solver?" |
| Optimisation tasks | 5 pairs | "Set up a linear program to minimize cost subject to capacity constraints" |

# 10. Deployment Sequence

Execute these steps in order. Each step depends on the previous one:

| Step | Action | Command / Change | Validates |
| --- | --- | --- | --- |
| 1 | Deploy Qdrant vector database | docker compose -f docker-compose.rag.yml up -d | Qdrant responds on port 6333 |
| 2 | Install RAG Python dependencies | pip install -r requirements-rag.txt | All packages import without error |
| 3 | Run initial document ingestion | python scripts/ingest.py --path ./ --path ./docs/ | Chunks created and stored in Qdrant |
| 4 | Register RAG routes in FastAPI | Add 2 lines to app/main.py, restart server | /rag/query endpoint responds |
| 5 | Run evaluation on gold dataset | python scripts/evaluate.py | All metrics meet targets (Section 9) |
| 6 | Enable scheduled re-indexing | Verify APScheduler cron job is active | Logs show weekly re-indexing |
| 7 | Add Copilot Chat UI (optional) | Add React component to existing Web UI | Users can chat with the copilot |

# 11. Future Scope

These items are documented for planning but are NOT part of the initial release.

| Feature | Description | Priority | Status |
| --- | --- | --- | --- |
| Vision Agent | OCR and image analysis for CAD screenshots, kinematic graphs, and Excel charts. Uses multimodal LLM capabilities. | Medium | Future |
| Hybrid BM25 + Dense Search | Add sparse vector support in Qdrant for keyword-sensitive queries (solver names, parameter names). Combine with dense vectors using RRF fusion. | High | Future |
| Multi-turn Conversations | Persist conversation state in Redis/PostgreSQL for session continuity. Allow follow-up questions that reference previous context. | High | Future |
| Excel Sandbox Isolation | Run Excel templates in fully isolated containers (not just file copies) for security and reproducibility. | Medium | Future |
| Graph Analyzer + Vision | Combine chart extraction with multimodal LLM to interpret kinematic graphs and compliance charts automatically. | Low | Future |

COLOR LEGEND REMINDER

| EXISTING (Already in GitHub) | NEW (To Implement for RAG) | FUTURE SCOPE |
| --- | --- | --- |